**Project planning phase**

**Sprint delivery plan**

|  |  |
| --- | --- |
| Date | 29 October 2022 |
| TeamID | B2-2M4E |
| ProjectName | Skill and job Recommender |
| MaximumMarks | 8 Marks |

**ProductBacklog,Sprint Schedule,andEstimation(4Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **UserStory/Task** | **Story Points** | **Priority** | **TeamMember** |
| **Sprint-1** | Registration(Job Seeker mobile user) | UNS-1 | As a user, I can register for the application by entering my email,password, and confirming my  password. | 2 | High | R.Rajeswari  (Leader) |
| **Sprint-1** | Login | UNS-2 | As a user, I will receive confirmation email once I have registered  For the application | 1 | High | V.Arunjothi (Member 1) |


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint-2** | UserInterface | UNS-3 | As a user, I can register for the application through Facebook | 3 | Low | S.Roshini (Member 2) |
| **Sprint-1** | DataVisualiz ation | UNS-4 | As auser,I can register  for the application through GMAIL | 2 | Medium | M.Babylatha  (Member3) |
| **Sprint-3** | Registration( Farmer - WebUser) | USN -1 | As a user, I can log into the application by entering email and  password | 3 | High | R.Rajeswari  (Leader) |
| **Sprint -2** | Login | USN -2 | As a registered user, I need to easily login to my registered account via the webpage in minimum time | 3 | High | V.Arunjothi  (Member1) |
| **Sprint -4** | WebUI | USN -3 | As a user,I need to have a friendly user interface to easily view and access the resources | 3 | Medium | S.Roshini  (Member 2) |
| **Sprint -1** | Registration (ChemicalMan ufacturer -Web user) | USN -1 | As a new user, I want tofirst register using my organization email and create a password for  The account. | 2 | High | Alagumeena (Member 2) |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint -4** | Login | USN -2 | As a registered user, Ineed to easily log inusing the registered account via the web  page. | 3 | High | M.Babylatha (Member3) |
| **Sprint -3** | WebUI | USN -3 | As a user, I need to havea userfriendly interfacetoeasilyviewan daccesstheresources. | 3 | Medium | 1. Rajeswari   (Leader) |
| **Sprint -1** | Registration (Chemical Manufacturer-  MobileUser) | USN -1 | As a user, I want to first register using my email and create a password For the account. | 1 | High | V.Arunjothi  (Member1) |
| **Sprint -1** | Login | USN -2 | As a registered user,I need to easily log in to  the application. | 2 | Low | 1. Roshni   (Member2) |

**ProjectTracker,Velocity &Burndown Chart:(4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ***Sprint*** | ***Total Story Points*** | ***Duration*** | ***Sprint Start Date*** | ***Sprint End Date(Planned)*** | ***Story Points Completed (ason Planned***  ***End Date)*** | ***Sprint Release Date(Actual)*** |
| *Sprint-1* | *12* | *6Days* | *23Oct2022* | *29Oct2022* | *20* | *30Oct2022* |
| *Sprint-2* | *6* | *6Days* | *30Oct2022* | *05Nov2022* | *20* | *06NOV2022* |
| *Sprint-3* | *6* | *6Days* | *07Nov2022* | *11Nov2022* | *20* | *12NOV 2022* |
| *Sprint-4* | *6* | *6Days* | *13Nov2022* | *18Nov2022* | *20* | *19NOV 2022* |

**Velocity:**

AV for sprint 1= Sprint Duration /velocity =12/6=2 AV for sprint 2= Sprint Duration/Velocity=6/6=1 AV for Sprint 3=Sprint Duration/Velocity=6/6=1 AVforSprint4=SprintDuration/Velocity=6/6=1

**BurndownChart:**